MEETING REPORT- WEEK 6

Team Name: Property Rental System

Date of Meeting: 8/04/2026

Start Time: 10:00

End Time: 12:30

Meeting Location: Epoka University

Moderator: Kevin Muho

Recorder: Haidi Toto

Other Members Present:	1.Desard Lybeshari  2.Ledio Tafciu     3.Matias Bali

4.Ornelt Lemellari     5.Anisa Domi

Members Absent: No members were absent.

Topics Discussed:

1)Class Diagram for the whole system.

2)Making small improvements to the ERD.

3)Sequence diagram for each activity diagram using the classes designed in the class diagram.

Decisions Made:

After discussing together as a group we discussed on improving our ERD diagram with small changes and improvements given to us by the lecturer.Also we all got the specified work for the week’s requirements.

Tasks Assigned:

Kevin Muho- Making the small improvements on ERD suggested during last week’s presentation..

Creating the tables for User, Tenant, PropertyOwner and Administrator for class diagram.

Creating the sequence diagrams for FR37-FR43

Anisa Domi- Creating the tables for Manager, Financier, HR for class diagram.

Creating the sequence diagrams for FR1-FR6.

Desard Lybeshari- Creating the tables for Refund, Transaction, Conversation for class diagram.

Creating the sequence diagrams for FR19-FR24.

Haidi Toto- Creating the tables for RentalRequest, Booking, Payment for class diagram.

Creating the sequence diagrams for FR7-FR12.

Ledio Tafciu- Creating the tables for Property, PropertyImage, Promotion for class diagram.

Creating the sequence diagrams for FR13-FR18.

Matias Bali- Creating the tables for Message, Notification, Review for class diagram.

Creating the sequence diagrams for FR25-FR30.

Ornelt Lemellari- Creating the tables for Complaint, IssueResolution, Report for class diagram.

Creating the sequence diagrams for FR31-FR36.

Time, Place, and Agenda for Next Meeting:

14/04/2026,14:45, Epoka University,

Agenda:Assign Tasks for next weeks project requirements.