MEETING REPORT 1

Team Name: Property Rental System

Date of Meeting:11/03/2026

Start Time: 12:00

End Time: 13:45

Meeting Location: Epoka, A-Building

Moderator: Kevin Muho

Recorder: Haidi Toto

Other Members Present:	1.Desard Lybeshari  2.Ledio Tafciu     3.Matias Bali

4.Ornelt Lemellari     5.Anisa Domi

Members Absent: No members were absent.

Topics Discussed:

1)Improving last week’s requirements by implementing the improvements suggested by the lecturer.

2) Listing the functional requirements in the format requested by the lecturer in Google Classroom

3) Listing non functional requirements and organizing them by the types learned during lectures

Decisions Made:

After brainstorming ideas together as a group and taking into consideration the suggestions made by the lecturer a week ago, we decided to make improvements on our project outline especially on the actors section where we added and changed some actors. We also agreed to divide the work into different groups so that each member had something to do during the week to contribute to the project.

Tasks Assigned:

Kevin Muho, Haidi Toto, Anisa Domi – Working on the improvements suggested during the first seminar.

Desard Lybeshari, Ornelt Lemellari – Listing functional requirement according to the model requested in google classroom

Matias Bali, Ledio Tafciu – Listing non functional requirements and organizing them by type

Time, Place, and Agenda for Next Meeting: 14:20, Epoka A-Building,

Agenda:Assign Tasks for next weeks project requirements